JK Agricultural Project First Month Task List

## I. Task List for the First Month of 2026

| Role | Core Tasks | Key Deliverables |
| --- | --- | --- |
| Core tasks | 1. Install or update graphics card drivers and CUDA 2. Write Dockerfiles and build PyTorch/TensorRT images 3. Deploy the school server environment and mount training directories 4. Select three different kinds of AI models for training, we will see which one is the best from aspects of performance and accuracy at last. | M0: Environment Availability Report, Docker Images |
| Auxiliary tasks | 1. Acquire public or purchased datasets of tomato leaves 2. Learn and master the labeling specifications for disease identification 3. Conduct algorithm research, dataset labeling and data partitioning | Initial Datasets, Labeling Specification Document |
| Project Management | 1. Source and confirm public or purchased datasets of tomato leaves 2. Coordinate computing resources and access permissions with Cambridge school 3. Launch the biweekly meeting mechanism for progress alignment | Progress Alignment Sheet, Meeting Minutes |

## II. Ultimate Goals for the First Month

Technical Side: Enable one-click access to computing environment and deliver official Docker production environment images.

Data Side: Complete the collection of initial tomato leaf datasets; students finish at least one round of data labeling.

Management Side: Establish a closed-loop communication mechanism for all three parties to ensure the launch of algorithm experiments as scheduled in May.

## III. Potential Risk Assessment

| Risk Category | Risk Description | Impact |
| --- | --- | --- |
| Technical Risk | Incompatibility between drivers on the school server and TensorRT versions | Delay the delivery of the operating environment |
| Data Risk | Low quality of public datasets or discrepancies between datasets and actual scenarios of JK Agriculture | Hinder the model accuracy targets for June and July |
| Schedule Risk | Delayed project kickoff leading to a tight timeline for the M1 milestone | Increase pressure on algorithm iteration |
| Collaboration Risk | Inconsistent understanding of agricultural disease labeling standards among students | Result in incorrect labeling and rework |